KOMPLIANCE PLATFORM

Priority Answers Required

Marcelo Decision Form

| Prepared for | Marcelo — priority customer decisions |
| --- | --- |
| Status date | 22 July 2026 |
| Decision set | 38 priority answers across five blocking areas |
| Immediate outcome | Confirm pilot ownership and remove avoidable release uncertainty |

# Why these answers are needed

FOCUSED DECISION PACK This document extracts only the priority decisions from the full 101-question questionnaire. Marcelo can answer directly, nominate the correct owner, or give a target date. These answers do not replace legal or security review where specialist approval is required.

Answer pilot sign-off items first; they determine the acceptance session and immediate release decision.

For commercial-launch items, record the responsible owner and target date if the final decision is not yet available.

Do not enter passwords, OAuth values, recovery codes, private keys or personal-data examples in this document.

Accepted answers should be copied into the release checklist, operating procedures and project issue tracker.

# 1. Acceptance scope and decision owners

These answers define what Marcelo is accepting, who may decide, and when the pilot can close.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 1.2 | Which parts of the platform must work for Marcelo to accept the current pilot? Acceptance needs a defined minimum scope. | Requested response: List the must-pass workflows. Answer / owner / target date: | Pilot sign-off |
| 1.4 | Who is the business owner authorised to accept or reject the pilot? A named decision-maker is required. | Requested response: Name, role and contact method. Answer / owner / target date: | Pilot sign-off |
| 1.5 | Who will be the technical owner for defects, releases and operational decisions? The platform needs a named technical counterpart. | Requested response: Name, role and contact method. Answer / owner / target date: | Pilot sign-off |
| 1.6 | Which company, sites and teams should participate in the first acceptance test? Testing should cover representative operations without widening data access unnecessarily. | Requested response: Company, site and team list. Answer / owner / target date: | Pilot sign-off |
| 1.7 | What date should pilot testing start and when is the acceptance decision expected? A defined window is needed for triage and release planning. | Requested response: Start date, end date and decision meeting. Answer / owner / target date: | Pilot sign-off |
| 12.3 | What severity definitions should be used for blocking, high, normal and cosmetic defects? Release decisions need consistent triage. | Requested response: Define impact and response for each severity. Answer / owner / target date: | Pilot sign-off |
| 12.4 | Which defect severities must be closed before acceptance? Accepted-with-conditions needs a clear rule. | Requested response: Choose blocking criteria and permitted deferrals. Answer / owner / target date: | Pilot sign-off |
| 12.7 | Who signs the business, technical and pilot-user acceptance record? All three approvals are listed in the current checklist. | Requested response: Name and role for each signature. Answer / owner / target date: | Pilot sign-off |
| 12.9 | After acceptance, what is the exact next release scope? Single-company production, multi-company rollout and public demo have different gates. | Requested response: Choose scope, target users and target date. Answer / owner / target date: | Commercial launch |

# 2. Roles and permissions

These answers determine who may view, download, change, approve and administer information.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 2.1 | Which user roles are required at launch? The current product includes Administrator, Editor and Viewer roles plus worker access. | Requested response: Confirm roles and add any missing roles. Answer / owner / target date: | Pilot sign-off |
| 2.2 | What may an Administrator create, edit, delete, export and approve? Administrative power must be explicit. | Requested response: Describe allowed and prohibited actions. Answer / owner / target date: | Commercial launch |
| 2.3 | What may an Editor create or change, and which actions require approval? Current Editors can manage local workflows but not users or system settings. | Requested response: Confirm or correct the permission boundary. Answer / owner / target date: | Pilot sign-off |
| 2.4 | Should Viewers be allowed to download documents, or only view them in the browser? Viewing and downloading are separate data-access decisions. | Requested response: Choose: view only / view and download / category-based. Answer / owner / target date: | Pilot sign-off |
| 2.5 | Which roles may access personal, medical, emergency-contact and certification information? Sensitive worker fields need least-privilege rules. | Requested response: Role-to-field access matrix. Answer / owner / target date: | Commercial launch |
| 2.6 | Is authenticator-app MFA mandatory for Administrators, Editors, all company users, or optional? MFA is implemented but enrolment policy is a business decision. | Requested response: Choose users, enforcement date and recovery owner. Answer / owner / target date: | Pilot sign-off |

# 3. Retention, privacy and sensitive information

These answers are required to approve how personal information and records are stored and removed.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 3.3 | Should optional medical information be stored at all? Medical data is special-category personal data and needs a clear lawful purpose. | Requested response: Choose: no / yes; provide purpose, access and retention. Answer / owner / target date: | Commercial launch |
| 3.10 | Should workers be able to close their account, and what information must be retained afterward? Account closure and statutory/audit retention need defined rules. | Requested response: Describe deletion, anonymisation and retention. Answer / owner / target date: | Commercial launch |
| 4.10 | How long must documents and document versions be retained? Retention must match operational and legal requirements. | Requested response: Retention by category and deletion authority. Answer / owner / target date: | Commercial launch |
| 8.8 | How long should migration packages, source exports and reconciliation reports be retained? These artifacts may contain personal data and need lifecycle controls. | Requested response: Retention and secure-destruction rule. Answer / owner / target date: | Commercial launch |
| 9.1 | Who is the approved privacy contact shown to users? The platform needs a real privacy owner and contact channel. | Requested response: Name, role, email/phone and escalation route. Answer / owner / target date: | Pilot sign-off |
| 9.2 | What is the lawful basis for processing worker profiles, documents, medical data and cross-company sharing? Irish/EU privacy compliance requires a documented basis by purpose. | Requested response: Legal/privacy owner response by data purpose. Answer / owner / target date: | Commercial launch |
| 9.3 | Which entity is controller and which entities are processors for each workflow? Multi-company sharing changes controller/processor responsibilities. | Requested response: Provide responsibility model and DPA owner. Answer / owner / target date: | Commercial launch |
| 9.4 | What retention period applies to accounts, documents, submissions, certificates, messages, notifications and audit logs? Current protected records are never removed by local cleanup. | Requested response: Retention schedule by record type. Answer / owner / target date: | Commercial launch |
| 9.5 | How should access, correction, restriction, portability and erasure requests be handled? Data-subject request operations need owner, verification and response timing. | Requested response: Process owner and SLA. Answer / owner / target date: | Commercial launch |

# 4. Responsible contacts and routing

These answers ensure requests, reviews, incidents and delivery failures always reach a named owner.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 5.2 | Which departments exist and who is the responsible contact for each? Routing requires approved Safety, HR, Plant, Training and Administration contacts or their replacements. | Requested response: Department, primary contact and backup contact. Answer / owner / target date: | Pilot sign-off |
| 5.3 | How should requests be routed when a department contact is absent or inactive? Fallback ownership prevents unhandled requests. | Requested response: Define fallback and escalation order. Answer / owner / target date: | Commercial launch |
| 5.6 | Who may approve or decline an induction? The platform records reviewer, date, decision, comments and history. | Requested response: Role/site/company approval matrix. Answer / owner / target date: | Pilot sign-off |
| 6.3 | Who should receive expiry reminders for worker, company, plant, equipment and site records? Recipients must be approved before automation is enabled. | Requested response: Role/contact per record type. Answer / owner / target date: | Pilot sign-off |
| 6.9 | Who will monitor failed deliveries and retry or escalate them? Delivery history and retries exist but need operational ownership. | Requested response: Name role and response target. Answer / owner / target date: | Commercial launch |
| 9.7 | Who is responsible for incident response and notifying affected organisations or individuals? A live service needs a documented response chain. | Requested response: Names, contact route and escalation times. Answer / owner / target date: | Commercial launch |

# 5. Notification and scheduler rules

These answers must be approved before automated reminders are enabled.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 6.1 | Which notifications must be sent in-app, by email, by SMS or by push? In-app and Gmail send capability exist; SMS/push need providers. | Requested response: Event-to-channel matrix. Answer / owner / target date: | Commercial launch |
| 6.2 | May users choose their own notification channels, or are some messages mandatory? Preferences are implemented, but mandatory safety notices may override them. | Requested response: Define optional and mandatory channels. Answer / owner / target date: | Commercial launch |
| 6.4 | Which reminder intervals are required? The platform supports 7, 14, 30, 60 and 90-day windows. | Requested response: Choose intervals by category. Answer / owner / target date: | Pilot sign-off |
| 6.5 | Should reminders repeat after the first message, and when should they stop? Deduplication exists; escalation cadence needs a business rule. | Requested response: Define repeats, escalation and stop condition. Answer / owner / target date: | Commercial launch |
| 6.6 | Is the current Gmail sender acceptable for the pilot, and what sender identity should be used commercially? A controlled live send was accepted by Gmail; a business sender identity still needs approval. | Requested response: Pilot sender and future sender address/display name. Answer / owner / target date: | Pilot sign-off |
| 6.7 | Who authorises enabling the automatic scheduler? The scheduler is intentionally disabled until recipients, intervals and governance are approved. | Requested response: Name approver and prerequisites. Answer / owner / target date: | Pilot sign-off |
| 6.8 | Are SMS and push notifications launch requirements or later enhancements? No provider has been selected. | Requested response: Choose launch gate / later phase / not required. Answer / owner / target date: | Commercial launch |
| 12.6 | Who approves enabling automated reminders after the controlled email test? Scheduler activation is a separate release action. | Requested response: Name approver and acceptance evidence. Answer / owner / target date: | Pilot sign-off |

# Decision completion record

| Current status | Awaiting Marcelo’s priority answers |
| --- | --- |
| Pilot decision owner | To be named in section 1 |
| Technical decision owner | To be named in section 1 |
| Notification approval | Scheduler remains disabled until section 5 is approved |
| Next action | Review responses, update the acceptance checklist and assign unresolved commercial items |

RELEASE CONTROL The platform remains suitable for controlled testing. Commercial launch and automated reminders remain conditional on the approvals recorded in this form and the release checklist.

END OF PRIORITY DECISION FORM