KOMPLIANCE PLATFORM

Questions for Marcelo

Product Decisions, Approvals & Acceptance

| Prepared for | Marcelo — customer and product review |
| --- | --- |
| Status date | 22 July 2026 |
| Question set | 101 traceable questions across 12 sections |
| Purpose | Record decisions required for pilot acceptance and commercial release |

# How to answer

RECOMMENDED APPROACH Marcelo can answer directly, nominate the correct owner, or mark an item Not required. Questions marked Pilot sign-off should be resolved first; commercial and roadmap questions can be scheduled with named owners and dates.

| Gate | Meaning | Expected response |
| --- | --- | --- |
| Pilot sign-off | Needed to test or accept the current controlled pilot. | Answer before or during UAT. |
| Commercial launch | Needed before wider production or paid customer operation. | Decide, assign an owner and target date. |
| Roadmap | Affects later integrations, demo or product expansion. | Prioritise or mark Not required. |

## Response conventions

Do not place passwords, OAuth values, recovery codes, private keys or other credentials in this document.

Where personal data examples are needed, provide them through the agreed secure channel and reference only the record identifier here.

If Marcelo is not the decision owner, record the owner’s name and a target date instead of leaving the question unanswered.

Use Not required only when the feature or control is explicitly outside the agreed release scope.

# 1. Product scope and acceptance

Confirm what Marcelo expects this release to be and the decision he will make after testing.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 1.1 | Is the immediate target a private single-company pilot, a production release for one company, or a multi-company commercial platform? The current release is a controlled private pilot. | Requested response: Choose one and explain the intended users. Answer / owner / target date: | Pilot sign-off |
| 1.2 | Which parts of the platform must work for Marcelo to accept the current pilot? Acceptance needs a defined minimum scope. | Requested response: List the must-pass workflows. Answer / owner / target date: | Pilot sign-off |
| 1.3 | Which features may be accepted with conditions or deferred to a later phase? This prevents non-blocking roadmap work from delaying the pilot. | Requested response: List acceptable deferrals and target phase. Answer / owner / target date: | Pilot sign-off |
| 1.4 | Who is the business owner authorised to accept or reject the pilot? A named decision-maker is required. | Requested response: Name, role and contact method. Answer / owner / target date: | Pilot sign-off |
| 1.5 | Who will be the technical owner for defects, releases and operational decisions? The platform needs a named technical counterpart. | Requested response: Name, role and contact method. Answer / owner / target date: | Pilot sign-off |
| 1.6 | Which company, sites and teams should participate in the first acceptance test? Testing should cover representative operations without widening data access unnecessarily. | Requested response: Company, site and team list. Answer / owner / target date: | Pilot sign-off |
| 1.7 | What date should pilot testing start and when is the acceptance decision expected? A defined window is needed for triage and release planning. | Requested response: Start date, end date and decision meeting. Answer / owner / target date: | Pilot sign-off |
| 1.8 | What measurable outcomes should demonstrate value? Marcelo listed reduced repeated entry, faster onboarding and improved compliance visibility. | Requested response: Define baseline and target measures. Answer / owner / target date: | Commercial launch |

# 2. Users, roles and account access

Confirm who may use the platform and exactly what each role can see or change.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 2.1 | Which user roles are required at launch? The current product includes Administrator, Editor and Viewer roles plus worker access. | Requested response: Confirm roles and add any missing roles. Answer / owner / target date: | Pilot sign-off |
| 2.2 | What may an Administrator create, edit, delete, export and approve? Administrative power must be explicit. | Requested response: Describe allowed and prohibited actions. Answer / owner / target date: | Commercial launch |
| 2.3 | What may an Editor create or change, and which actions require approval? Current Editors can manage local workflows but not users or system settings. | Requested response: Confirm or correct the permission boundary. Answer / owner / target date: | Pilot sign-off |
| 2.4 | Should Viewers be allowed to download documents, or only view them in the browser? Viewing and downloading are separate data-access decisions. | Requested response: Choose: view only / view and download / category-based. Answer / owner / target date: | Pilot sign-off |
| 2.5 | Which roles may access personal, medical, emergency-contact and certification information? Sensitive worker fields need least-privilege rules. | Requested response: Role-to-field access matrix. Answer / owner / target date: | Commercial launch |
| 2.6 | Is authenticator-app MFA mandatory for Administrators, Editors, all company users, or optional? MFA is implemented but enrolment policy is a business decision. | Requested response: Choose users, enforcement date and recovery owner. Answer / owner / target date: | Pilot sign-off |
| 2.7 | Is mobile-number authentication required, and if so should it use SMS OTP, WhatsApp, or another approved method? Email authentication exists; mobile authentication needs a provider and privacy decision. | Requested response: Choose method/provider or mark not required. Answer / owner / target date: | Commercial launch |

# 3. Universal worker profile and consent

Validate the worker record, QR journey, company access and revocation rules.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 3.1 | Which worker-profile fields are mandatory, optional, or prohibited? Marcelo requested identity, contact, emergency, employment, skills, trade, qualifications, medical, certification, training and documents. | Requested response: Mark each field group mandatory/optional/prohibited. Answer / owner / target date: | Pilot sign-off |
| 3.2 | Should workers be allowed to edit every profile field themselves? Some identity or compliance fields may need company verification. | Requested response: List self-editable and verified-only fields. Answer / owner / target date: | Commercial launch |
| 3.3 | Should optional medical information be stored at all? Medical data is special-category personal data and needs a clear lawful purpose. | Requested response: Choose: no / yes; provide purpose, access and retention. Answer / owner / target date: | Commercial launch |
| 3.4 | Which profile fields may appear on the public QR page before company access is approved? The current design lets the worker choose public fields. | Requested response: Confirm default-public, optional-public and never-public fields. Answer / owner / target date: | Pilot sign-off |
| 3.5 | Should a company access request expire if the worker does not respond? Pending requests need a lifecycle. | Requested response: Choose expiry period and reminder rule. Answer / owner / target date: | Commercial launch |
| 3.6 | May a worker approve different fields for different companies? Field-level, company-specific consent is implemented. | Requested response: Confirm yes/no and any mandatory company fields. Answer / owner / target date: | Pilot sign-off |
| 3.7 | What must happen immediately when a worker revokes access? Current design stops company and API access immediately while preserving audit history. | Requested response: Confirm visibility, notification and audit expectations. Answer / owner / target date: | Pilot sign-off |
| 3.8 | May a company retain a previously imported copy after consent is revoked? This affects data minimisation, operational records and legal obligations. | Requested response: Choose policy and lawful basis. Answer / owner / target date: | Commercial launch |
| 3.9 | Who verifies worker identity, qualifications and uploaded evidence? The platform separates worker-submitted data from company review. | Requested response: Name responsible role and verification rules. Answer / owner / target date: | Commercial launch |
| 3.10 | Should workers be able to close their account, and what information must be retained afterward? Account closure and statutory/audit retention need defined rules. | Requested response: Describe deletion, anonymisation and retention. Answer / owner / target date: | Commercial launch |

# 4. Documents, viewing and expiry

Confirm document categories, permissions, expiry rules and handling of protected imports.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 4.1 | Which document categories are required for workers at launch? Marcelo listed GA1, GA2, GA3, AF3, RAMS, inductions, certifications, licences and medical certificates. | Requested response: Confirm, rename, add or remove categories. Answer / owner / target date: | Pilot sign-off |
| 4.2 | Which company document categories are required? Marcelo listed plant, equipment and site documents. | Requested response: Confirm category and ownership structure. Answer / owner / target date: | Commercial launch |
| 4.3 | Which file types and maximum file sizes should be accepted for each category? Current workflows validate common PDF, office, CSV and image formats. | Requested response: Provide category/type/size rules. Answer / owner / target date: | Pilot sign-off |
| 4.4 | Who may replace or delete a writable document, and when should deletion be blocked? Imported source files remain read-only; local files can be governed separately. | Requested response: Define role, state and retention restrictions. Answer / owner / target date: | Commercial launch |
| 4.5 | How should version history be displayed, and which version is considered current? Automatic versions exist; the preferred presentation needs confirmation. | Requested response: Describe current-version and history rules. Answer / owner / target date: | Roadmap |
| 4.6 | Should users be able to view and download every archived PDF, or should restrictions vary by role/category? GA1/GA2/GA3 viewing and download are implemented. | Requested response: Provide role/category matrix. Answer / owner / target date: | Pilot sign-off |
| 4.7 | What exact expiry thresholds and colours should apply? Current convention is valid above 30 days, due soon within 30 days and expired after the date. | Requested response: Confirm days, colours and missing-date state. Answer / owner / target date: | Pilot sign-off |
| 4.8 | Which document categories require automatic expiry extraction? Best-effort extraction exists; scanned images may require OCR. | Requested response: List categories and acceptable confidence/manual review. Answer / owner / target date: | Commercial launch |
| 4.9 | Is OCR for scanned images required before launch? OCR/provider work is not required for the current private pilot unless Marcelo makes it a gate. | Requested response: Choose: launch gate / later phase / not required. Answer / owner / target date: | Commercial launch |
| 4.10 | How long must documents and document versions be retained? Retention must match operational and legal requirements. | Requested response: Retention by category and deletion authority. Answer / owner / target date: | Commercial launch |

# 5. Compliance, supervisor review and approvals

Confirm review states, routing, decision authority and escalation.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 5.1 | Which requests must the platform support at launch? Current types include inspection, renewal, approval, missing document and additional information. | Requested response: Confirm request catalogue and priorities. Answer / owner / target date: | Pilot sign-off |
| 5.2 | Which departments exist and who is the responsible contact for each? Routing requires approved Safety, HR, Plant, Training and Administration contacts or their replacements. | Requested response: Department, primary contact and backup contact. Answer / owner / target date: | Pilot sign-off |
| 5.3 | How should requests be routed when a department contact is absent or inactive? Fallback ownership prevents unhandled requests. | Requested response: Define fallback and escalation order. Answer / owner / target date: | Commercial launch |
| 5.4 | What is the required supervisor document-review status model? Unread/viewed plus approve/decline history are implemented. | Requested response: Confirm states, highlighting and when highlighting clears. Answer / owner / target date: | Pilot sign-off |
| 5.5 | Which uploaded items require formal approval rather than only a viewed status? Different categories may need different controls. | Requested response: List category and required decision. Answer / owner / target date: | Commercial launch |
| 5.6 | Who may approve or decline an induction? The platform records reviewer, date, decision, comments and history. | Requested response: Role/site/company approval matrix. Answer / owner / target date: | Pilot sign-off |
| 5.7 | Are comments mandatory when declining or requesting additional information? Mandatory reasons improve audit quality. | Requested response: Choose rule and minimum information. Answer / owner / target date: | Pilot sign-off |
| 5.8 | Can an approved induction later be withdrawn, expired or superseded? A complete lifecycle needs post-approval rules. | Requested response: Define states, authority and notifications. Answer / owner / target date: | Commercial launch |
| 5.9 | What service levels should apply to document and induction reviews? Escalations and reminders need target response times. | Requested response: Hours/days by request type and priority. Answer / owner / target date: | Commercial launch |
| 5.10 | Which compliance events must appear in the audit history and for how long? Current mutations and decisions are audited. | Requested response: Confirm event catalogue and retention period. Answer / owner / target date: | Commercial launch |

# 6. Notifications, email, SMS and scheduling

Approve channels, recipients, reminder timing and automated-delivery controls.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 6.1 | Which notifications must be sent in-app, by email, by SMS or by push? In-app and Gmail send capability exist; SMS/push need providers. | Requested response: Event-to-channel matrix. Answer / owner / target date: | Commercial launch |
| 6.2 | May users choose their own notification channels, or are some messages mandatory? Preferences are implemented, but mandatory safety notices may override them. | Requested response: Define optional and mandatory channels. Answer / owner / target date: | Commercial launch |
| 6.3 | Who should receive expiry reminders for worker, company, plant, equipment and site records? Recipients must be approved before automation is enabled. | Requested response: Role/contact per record type. Answer / owner / target date: | Pilot sign-off |
| 6.4 | Which reminder intervals are required? The platform supports 7, 14, 30, 60 and 90-day windows. | Requested response: Choose intervals by category. Answer / owner / target date: | Pilot sign-off |
| 6.5 | Should reminders repeat after the first message, and when should they stop? Deduplication exists; escalation cadence needs a business rule. | Requested response: Define repeats, escalation and stop condition. Answer / owner / target date: | Commercial launch |
| 6.6 | Is the current Gmail sender acceptable for the pilot, and what sender identity should be used commercially? A controlled live send was accepted by Gmail; a business sender identity still needs approval. | Requested response: Pilot sender and future sender address/display name. Answer / owner / target date: | Pilot sign-off |
| 6.7 | Who authorises enabling the automatic scheduler? The scheduler is intentionally disabled until recipients, intervals and governance are approved. | Requested response: Name approver and prerequisites. Answer / owner / target date: | Pilot sign-off |
| 6.8 | Are SMS and push notifications launch requirements or later enhancements? No provider has been selected. | Requested response: Choose launch gate / later phase / not required. Answer / owner / target date: | Commercial launch |
| 6.9 | Who will monitor failed deliveries and retry or escalate them? Delivery history and retries exist but need operational ownership. | Requested response: Name role and response target. Answer / owner / target date: | Commercial launch |

# 7. Interface, devices, language and accessibility

Confirm the supported user experience and quality bar.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 7.1 | Which desktop browsers, mobile browsers and tablet devices must be officially supported? Primary paths were checked on desktop and a narrow mobile viewport. | Requested response: List minimum browser/device versions. Answer / owner / target date: | Pilot sign-off |
| 7.2 | Which workflows must be fully usable on a phone? Tables, QR access, forms, signatures and document viewing have different mobile priorities. | Requested response: List mandatory mobile workflows. Answer / owner / target date: | Pilot sign-off |
| 7.3 | Who will perform native-language review for English, Portuguese and Spanish? Primary translations exist; rare/error states and native review remain. | Requested response: Name reviewer per language and target date. Answer / owner / target date: | Commercial launch |
| 7.4 | Is formal WCAG accessibility conformance required, and at what level? No independent accessibility audit has yet been approved. | Requested response: Choose target standard/level and assessor. Answer / owner / target date: | Commercial launch |
| 7.5 | Are there brand, terminology or layout changes Marcelo wants before testing? The interface has been modernised but business terminology still needs customer confirmation. | Requested response: List required changes and examples. Answer / owner / target date: | Pilot sign-off |
| 7.6 | Should dates, times, phone numbers and names follow Irish formatting everywhere? Localisation rules should be consistent across languages. | Requested response: Confirm locale rules and exceptions. Answer / owner / target date: | Commercial launch |

# 8. Data migration and protected customer information

Authorise source systems, reconciliation and the boundary between protected and writable data.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 8.1 | Does the current 3,597-record snapshot represent the complete authorised pilot dataset? The imported snapshot is protected and read-only. | Requested response: Confirm total or list known omissions. Answer / owner / target date: | Pilot sign-off |
| 8.2 | Which representative workers, sites, forms and documents should be used for reconciliation? Acceptance should verify known records, not only totals. | Requested response: Provide sample IDs/names through a secure channel. Answer / owner / target date: | Pilot sign-off |
| 8.3 | Are all 3,077 source files authorised for this private pilot? The archive is mounted read-only and should not contain unauthorised material. | Requested response: Confirm authority and any exclusions. Answer / owner / target date: | Pilot sign-off |
| 8.4 | Which additional client should be migrated next after the pilot? Marcelo mentioned Grandbrind as an example; no additional extraction should occur without written approval. | Requested response: Client, owner, priority and proposed date. Answer / owner / target date: | Roadmap |
| 8.5 | Who can provide written authorisation and source-schema information for each additional client? Per-client authority and mapping are mandatory. | Requested response: Name owner and approval method. Answer / owner / target date: | Commercial launch |
| 8.6 | What reconciliation tolerance is acceptable for records, relationships and attachments? Migration packages produce counts and checksums, but acceptance thresholds need definition. | Requested response: Define required match and permitted exceptions. Answer / owner / target date: | Commercial launch |
| 8.7 | Should failed or partial migrations roll back completely? Transactional isolated imports are implemented. | Requested response: Confirm all-or-nothing rule and exception handling. Answer / owner / target date: | Commercial launch |
| 8.8 | How long should migration packages, source exports and reconciliation reports be retained? These artifacts may contain personal data and need lifecycle controls. | Requested response: Retention and secure-destruction rule. Answer / owner / target date: | Commercial launch |

# 9. Privacy, legal, security and governance

Obtain decisions that cannot be completed by engineering alone.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 9.1 | Who is the approved privacy contact shown to users? The platform needs a real privacy owner and contact channel. | Requested response: Name, role, email/phone and escalation route. Answer / owner / target date: | Pilot sign-off |
| 9.2 | What is the lawful basis for processing worker profiles, documents, medical data and cross-company sharing? Irish/EU privacy compliance requires a documented basis by purpose. | Requested response: Legal/privacy owner response by data purpose. Answer / owner / target date: | Commercial launch |
| 9.3 | Which entity is controller and which entities are processors for each workflow? Multi-company sharing changes controller/processor responsibilities. | Requested response: Provide responsibility model and DPA owner. Answer / owner / target date: | Commercial launch |
| 9.4 | What retention period applies to accounts, documents, submissions, certificates, messages, notifications and audit logs? Current protected records are never removed by local cleanup. | Requested response: Retention schedule by record type. Answer / owner / target date: | Commercial launch |
| 9.5 | How should access, correction, restriction, portability and erasure requests be handled? Data-subject request operations need owner, verification and response timing. | Requested response: Process owner and SLA. Answer / owner / target date: | Commercial launch |
| 9.6 | Which subprocessors and hosting locations are approved? Email, SMS, push, OCR, monitoring and hosting providers require review. | Requested response: Approved providers/regions or approval process. Answer / owner / target date: | Commercial launch |
| 9.7 | Who is responsible for incident response and notifying affected organisations or individuals? A live service needs a documented response chain. | Requested response: Names, contact route and escalation times. Answer / owner / target date: | Commercial launch |
| 9.8 | Is an independent penetration test required before one-company production, multi-company production, or both? Independent assurance remains outstanding. | Requested response: Choose release gate, scope and assessor. Answer / owner / target date: | Commercial launch |
| 9.9 | What backup retention and recovery objectives are required? Verified backups and restore rehearsal exist; RPO/RTO are not yet business-approved. | Requested response: RPO, RTO, backup retention and restore owner. Answer / owner / target date: | Commercial launch |
| 9.10 | Who may access production logs, backups and administrative audit data? Operational data can contain identifiers and security events. | Requested response: Role/access matrix and review frequency. Answer / owner / target date: | Commercial launch |

# 10. API and external integrations

Prioritise partner integrations and define the access contract.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 10.1 | Which external induction or contractor systems should integrate first? REST resources and an OpenAPI contract exist, but no partner is yet approved. | Requested response: System, owner, purpose and target date. Answer / owner / target date: | Roadmap |
| 10.2 | Which worker fields and resources may each integration access? API access must follow worker consent and tenant scope. | Requested response: Partner-to-resource/field matrix. Answer / owner / target date: | Commercial launch |
| 10.3 | Should integrations be read-only, or may approved partners create/update data? Current sharing focuses on audited access and import. | Requested response: Choose permissions by partner/resource. Answer / owner / target date: | Roadmap |
| 10.4 | Are current pagination and rate limits acceptable? The default token limit is 120 requests per minute and 100 records per page. | Requested response: Confirm limits or provide expected volumes. Answer / owner / target date: | Roadmap |
| 10.5 | Is a client SDK required, and for which language/platform? An SDK is deferred until a real integration is approved. | Requested response: Choose language, partner and priority. Answer / owner / target date: | Roadmap |
| 10.6 | What security review is required before issuing a production API token? Token issuance, revocation and audit are implemented. | Requested response: Approval, rotation, expiry and incident rules. Answer / owner / target date: | Commercial launch |

# 11. Public demo, branding and commercial operation

Separate the private customer pilot from any public sales environment and define ownership.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 11.1 | Does Marcelo want a separate public sales demo? The current environment uses authorised customer data and must not be presented publicly. | Requested response: Choose yes/no and target date. Answer / owner / target date: | Roadmap |
| 11.2 | If a public demo is required, which fictional companies, workers, sites and workflows should it contain? A convincing demo needs an approved synthetic scenario. | Requested response: Describe demo story and personas. Answer / owner / target date: | Roadmap |
| 11.3 | What SAMPLE or DEMO watermark wording and appearance should be used? All public-demo files must be fictional and clearly marked. | Requested response: Wording, placement, opacity and languages. Answer / owner / target date: | Roadmap |
| 11.4 | Who approves that a demo dataset and every demo document contain no real personal/company data? Public release needs a named PII review owner. | Requested response: Name approver and evidence required. Answer / owner / target date: | Commercial launch |
| 11.5 | What final product name, logo, colours, support details and legal footer should be used? Brand and contact details appear in generated and public-facing content. | Requested response: Provide approved brand pack and wording. Answer / owner / target date: | Pilot sign-off |
| 11.6 | Who owns onboarding, training, customer support and incident communications after launch? Commercial operation needs named processes, not only software. | Requested response: Owner and service hours for each function. Answer / owner / target date: | Commercial launch |
| 11.7 | What service levels and support channels will be offered to customers? Pricing and contracts depend on support commitments. | Requested response: Channels, hours, response and resolution targets. Answer / owner / target date: | Commercial launch |
| 11.8 | Which Google OAuth verification and mailbox ownership tasks will Marcelo or the business owner handle? The OAuth app works but remains unverified and subject to a warning and 100-user cap. | Requested response: Name owner and verification target date. Answer / owner / target date: | Commercial launch |

# 12. Testing, defects and release sign-off

Agree how the release will be tested, corrected and formally approved.

| ID | Question and reason | Marcelo response | Gate |
| --- | --- | --- | --- |
| 12.1 | Who will test the company portal, worker portal, supervisor workflow and mobile experience? Each path needs a named tester. | Requested response: Name tester per area and device/browser. Answer / owner / target date: | Pilot sign-off |
| 12.2 | Which test accounts and roles should be used? Credentials must be supplied separately and never placed in the questionnaire. | Requested response: List account purpose/role only. Answer / owner / target date: | Pilot sign-off |
| 12.3 | What severity definitions should be used for blocking, high, normal and cosmetic defects? Release decisions need consistent triage. | Requested response: Define impact and response for each severity. Answer / owner / target date: | Pilot sign-off |
| 12.4 | Which defect severities must be closed before acceptance? Accepted-with-conditions needs a clear rule. | Requested response: Choose blocking criteria and permitted deferrals. Answer / owner / target date: | Pilot sign-off |
| 12.5 | Where should defects, screenshots and decisions be recorded? Evidence must be controlled and personal information removed where possible. | Requested response: Choose tracker/location and access rules. Answer / owner / target date: | Pilot sign-off |
| 12.6 | Who approves enabling automated reminders after the controlled email test? Scheduler activation is a separate release action. | Requested response: Name approver and acceptance evidence. Answer / owner / target date: | Pilot sign-off |
| 12.7 | Who signs the business, technical and pilot-user acceptance record? All three approvals are listed in the current checklist. | Requested response: Name and role for each signature. Answer / owner / target date: | Pilot sign-off |
| 12.8 | If the pilot is rejected, what are the rollback trigger and communication steps? Verified rollback points exist; the decision process needs approval. | Requested response: Trigger, owner, notification list and decision time. Answer / owner / target date: | Pilot sign-off |
| 12.9 | After acceptance, what is the exact next release scope? Single-company production, multi-company rollout and public demo have different gates. | Requested response: Choose scope, target users and target date. Answer / owner / target date: | Commercial launch |

# Questionnaire completion record

| Current status | Awaiting Marcelo’s responses |
| --- | --- |
| Response owner | Marcelo or nominated owner for each question |
| Pilot questions due | Before or during the customer acceptance session |
| Commercial questions due | Before wider production or commercial release approval |
| Decision record | Transfer accepted decisions into the release checklist and project issue tracker |

END OF QUESTIONNAIRE